# Scope, Responsibilities & Change Control

Implementation boundary, ownership and client/team responsibilities

SCOPE POSITION The implementation is a commerce + content platform. Earlier research CRM, research proposal intake, research opportunity management, research attachment workflow and research consultation automation are removed from the first-release scope.

# 1. Included system areas

Next.js responsive public website.

Vendure product catalogue, variants, stock, cart, checkout, orders, promotions and core customer operations.

One agreed online payment gateway integration plus COD/bank transfer where required.

Shipping rule configuration; courier API only if credentials/specification are ready and specifically agreed.

Payload CMS for blog, services, pages, authors, media metadata and site settings.

Cloudflare R2 media/file integration.

Authentik protected staff/admin access layer.

Self-hosted GlitchTip monitoring.

Zoho domain mail setup/routing support and Resend transactional email integration.

Cloudflare DNS/CDN/security configuration, Docker production deployment and backup jobs.

GA4/GTM/Search Console/Clarity baseline setup where accounts are provided.

# 2. Explicit exclusions / later iterations

Research CRM and proposal pipeline.

Research document/brief upload workflow.

Consultation booking and research lead automations.

Loyalty points, subscriptions and referral program unless separately prioritized.

Advanced wholesale/B2B pricing portal.

AI medical or diagnostic assistant.

Multiple payment gateways in the first release.

Complex ERP/accounting integrations.

Native mobile apps.

Regulatory/legal determination of product claims or therapeutic advertising approval.

# 3. Responsibility matrix

| Area | Stack & Scale | CERA Medical |
| --- | --- | --- |
| Application build | Configure/develop/integrate agreed platform modules. | Approve scope/flows and provide timely decisions. |
| Product data | Import/configure provided data. | Provide accurate SKUs, prices, stock rules, descriptions, images and approved claims/warnings. |
| Content | Implement CMS/templates and assist migration. | Own factual accuracy and final approval of product/service/blog/legal content. |
| Payments | Implement selected provider integration. | Own merchant account, onboarding, contracts, fees and live credentials. |
| Domain/hosting | Configure using granted access. | Own registrar, Cloudflare and Hetzner accounts/recovery. |
| Email | Configure Zoho/Resend DNS/application integration. | Own mailboxes/sender account and approve addresses/templates. |
| Compliance | Implement fields/workflow and technical controls. | Obtain required scientific/regulatory/legal approvals. |
| Launch | Execute deployment, testing and technical handover. | Provide UAT sign-off and production go-live approval. |

# 4. Account ownership rule

CERA is the owner/admin of registrar, DNS/CDN, hosting, R2, email, payment and analytics accounts.

Implementation team receives least-privilege access rather than becoming the permanent owner.

Recovery contacts and billing methods stay under CERA control.

# 5. Change control

Record the requested change and business reason.

Identify whether it replaces an existing scope item or adds a new one.

Assess data-model, integration, security, QA and schedule impact.

Approve priority and target iteration before implementation.

Update backlog and acceptance criteria.

# 6. Definition of done

Feature is implemented and code-reviewed.

Feature is deployed to staging.

Required automated/manual tests pass.

Responsive/error/permission states are handled.

Relevant analytics/monitoring are connected.

Client-facing acceptance criteria are met.